# AI in Looker Technical Details

# Overview

There are two distinct AI/LLM solutions developed for Micron, ‘Explore Assistant’ (EA) and ‘Dashboard Summarizer’ (DS). Both are data driven chat experiences.

Explore Assistant is a multi-step chat agent which provides charts, queries and data based on user questions. This data is not invented or modified by the LLM; it is presented within the Looker ‘Explore’. It uses the established data models created in Looker to deliver accurate results. As of 4/21, this is deployed and working as a POC.

Dashboard Summarizer is a single-step chat agent which answers questions within Looker Dashboards. It uses data from the dashboard to give detailed analysis and interpretation. As of 4/21, this is being deployed and tested.

# Issues Encountered and Solutions

We’ve been partners with Google in developing and implementing Explore Assistant for many clients. Our standard deployment pipelines did not work within the Micron security framework. Here are the main issues we encountered, and our solutions.

## Cloud Run Services Issues

Cloud run services in GCP were traditionally used to deploy a backend server for both EA and DS. Micron security policies are excellent, offer top notch protection, and present challenges.

- Because we did not have GCP Administrative access in the Micron environment, we developed a Terraform script to simplify the deployment process.

- Terraform scripts failed due to Micron security policies not allowing ‘unauthenticated access’ to these services.

- To access the Cloud Run backend, we attempted to switch to service-account based access, but impersonation of service accounts was not allowed.

- To access the Cloud Run backend, we attempted to deploy an API gateway, but service account access was also required, and use of service account credentials were not allowed.

- We attempted to access the Cloud Run backend through OAuth authentication, using a token exchange method. This is not possible within a front-end browser without service account impersonation.

- Instead of accessing the Cloud Run backend, we deprecated it. We rewrote the Explore Assistant application as a serverless web service using OAuth, and invoking Vertex AI APIs directly from the users’ browser.

## Data Connection Issue

Inside the new frontend service, the data connections Micron uses to Snowflake and Bigquery also used OAuth. An OAuth window for authentication into these data connections could not open, because they were inside 2 layers of iframes within the application, so the original ‘source’ is blocked from communication by browsers.

We have a workaround in place to open the first Explore in a new tab, so the user may authenticate the data connection from that tab.

If the user has not used Looker in a week, OAuth authentication for the BigQuery connection is also necessary. This error is not yet handled smoothly, but a plan is in place.

# Next Steps

## Smooth Out Authentication

OAuth sign-in is necessary to activate the Looker database connections. This can lead to errors if the user is not signed in. If sign-in is necessary, we should direct users to the accounts page where they can log in to every connection.

## Tuning Explore Assistant

Explore assistant relies on user input to improve its responses. This process is outlined in this document. It needs to be performed for Shipments/Backlog data and LTA data.

## User Feedback Integration

The above process can be simplified by enhancing the Explore assistant’s agent logic to handle complaints and over corrections interactively. This would improve the user experience by allowing it to learn immediately and continuously.

## Prompt Engineering

Explore assistant includes a default prompt context to help it compose the Looker Explore. To address any systematic issues with the tool, the prompt can be revised to improve performance. Additional data can also be injected into the context from internal documents.

## Multi-Explore Expansion

Explore Assistant currently operates based on user choice of an ‘explore’ or data model. We can instead detect the user’s intent and choose the appropriate model or explore.

## ‘Agentic’ Workflows or Routing

There is enormous potential with AI agents to do custom routing. This can be downloading a dashboard, building a presentation, or deep-link redirects or interactions with other applications. For example, we could send AI summaries or reports through Teams, or create new documents to share. This can be designed to meet emerging needs, and could make data-driven processes more efficient. It can be in either EA or DS, or both!

# Source Code

The source code for the micron specific EA and DS branches are:

https://github.com/bytecodeio/dashboard-summarization/tree/arbitrary_calls_oauth

https://github.com/bytecodeio/looker-explore-assistant/tree/use_google_auth

README files in the repos discuss implementation. Compiled code is in the /dist directories.

# Other Google ML/AI Data Opportunities

There are many new developments in the realm of Machine Learning and Data. Some of these were announced just last week, and we have been piloting others with Google.